PYMBLE CONSTRUCTION LIMITED

Human Resource

Operations Workbook

People are hired, contracted, present, paid correctly and on time — and the record shows it.

| For | Human Resource · HR Officer · Admin / Receptionist |
| --- | --- |
| Covers | 29 modules you can open |
| Version | 1.0 |
| Issued | 19 August 2026 |

Internal document. Access shown here is taken from the system's own role matrix.

Contents

To fill in the page numbers: click anywhere in the contents, then press F9.

# 1. How to use this workbook

This is the Human Resource edition. It covers only the modules your roles can actually open, so nothing in it is somebody else's job.

## How each module is described

- What it is for — one sentence.

- How it moves — the states a record passes through, where the module is a workflow.

- How to operate it — the instructions.

- What happens if you don't — the consequence of skipping a step. This is the part most people need.

## Two words used precisely

Live — the record is governing something. A live budget controls spend. A draft one does not, no matter what is written on it.

Charged — money has been attached to a specific piece of work. Money that is not charged still exists; it just cannot be reported against anything.

If you take one thing from this workbook Almost every problem in this system comes from a step that was started and not finished — prices attached but never sent, a budget written but never activated, an order approved but never issued. Each of these now shows on a screen. Nothing here asks you to remember anything.

# 2. What your department can open

Your roles can open 29 of the system's 79 modules. Everything else is another department's, and you will not see it in the menu.

Access differs between roles within the department. This table is the definitive list.

| Module | Human Resource | HR Officer | Admin / Receptionist |
| --- | --- | --- | --- |
| Overview | Yes | Yes | Yes |
| Projects and Sites | Yes | Yes | Yes |
| Workers | Yes | Yes | Yes |
| Attendance | Yes | Yes | Yes |
| Approval Rules | Yes | Yes | Yes |
| Approvals | Yes | Yes | Yes |
| Notifications | Yes | Yes | Yes |
| My Conversations | Yes | Yes | Yes |
| Payroll | Yes | Yes | Yes |
| Staff Payroll | Yes | Yes | Yes |
| Material Schedule | Yes | Yes | Yes |
| Quotations | Yes | Yes | — |
| Invoices | Yes | Yes | Yes |
| Photos | Yes | Yes | Yes |
| Documents | Yes | Yes | Yes |
| Modules | Yes | Yes | Yes |
| Glossary | Yes | Yes | Yes |
| Staff | Yes | Yes | — |
| Settings | Yes | Yes | Yes |
| Fleet and Logistics | Yes | Yes | Yes |
| Employees and Leave | Yes | Yes | Yes |
| Recruitment | Yes | Yes | Yes |
| Subcontractors | Yes | Yes | Yes |
| Contracts | Yes | Yes | Yes |
| Department Reports | Yes | Yes | Yes |
| Operations Reports | — | — | Yes |
| Human Resources Reports | Yes | Yes | — |
| Get IT Help | Yes | Yes | Yes |
| IT Policies & Guides | Yes | Yes | Yes |

If you cannot see something you think you should Access is set per role, and can be adjusted by IT for anything that is not a money or people module. Ask your manager first — the usual answer is that the work belongs to another role.

# 3. People and payroll

## 3.1 Employees and Leave

YOUR DEPARTMENT OWNS THIS

What it is for. Permanent staff records, contracts, documents and leave.

### How it moves

- Leave: draft → submitted → approved → completed

### How to operate it

- The employee record carries the contract, statutory numbers and the documents. It is the source for payroll and payslips.

- Leave balances accrue monthly and automatically.

- Employee documents are visible to HR and the employee, not to the wider company.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| An employee record is incomplete | Payroll cannot compute statutory deductions correctly, and the payslip will be wrong. |
| Leave is taken but not recorded | The balance is wrong and the absence is unexplained on attendance. |

## 3.2 Staff

YOUR DEPARTMENT OWNS THIS

What it is for. The people directory and who holds which role in the system.

### How to operate it

- A person's role decides what they can open and what they can approve. Changing a role changes their authority immediately.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| A leaver's account is left active | They keep whatever access the role carries. |

## 3.3 Staff Payroll

YOUR DEPARTMENT OWNS THIS

What it is for. Monthly payroll for permanent staff, with statutory deductions.

### How it moves

- Draft

- Approved

- Completed

### How to operate it

- Completing a run posts it to the general ledger and the cost spine. That posting is what makes payroll appear in the accounts.

- Payslips are released to employees only after approval, and each person sees only their own.

- The tax number is snapshotted onto the payslip, so a later change does not rewrite history.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| A run is approved but never completed | Nobody is recorded as paid, and nothing reaches the accounts. |
| A run is completed but shows no journal | It predates automatic posting. It appears on the Finance reconciliation and needs Finance to act. |

## 3.4 Payroll

YOUR DEPARTMENT OWNS THIS

What it is for. Payroll for casual site workers, built from attendance.

### How it moves

- Draft

- Approved

- Disbursing

- Completed

### How to operate it

- Built from attendance: a fixed daily rate per attended day plus recorded overtime.

- Payouts are tracked per worker — pending, sent, or failed. A failed payout needs following up individually.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| Attendance was not captured | The worker is not in the run at all. Payroll cannot pay what attendance did not record. |

## 3.5 Recruitment

YOUR DEPARTMENT OWNS THIS

What it is for. Vacancies and the applicants against them.

### How it moves

- New

- Screening

- Shortlisted

- Interview

- Offer

- Hired

### How to operate it

- Move applicants through the stages as they progress. Hired should trigger creating the employee record.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| A hire is not converted into an employee record | The person exists in recruitment and nowhere else — no contract, no payroll, no access. |

## 3.6 Human Resources Reports

What it is for. Your department's own weekly report and its history.

### How to operate it

- Write it from what the system already holds rather than from memory — the figures are there.

- The manager compiles the department report from the contributors' submissions.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| The report is skipped | Leadership sees no position for your department that week, and reminders continue on Monday and Tuesday. |

# 4. Your day

## 4.1 Approval Rules

What it is for. The thresholds and chains that decide who approves what.

### How to operate it

- The material request threshold is K25,000 — above it the Managing Director is added as a final step.

- The competitive tender threshold is K1,000,000 — at or above it, recorded comparison prices are the only way through.

- Budget bands: warn at 90%, record-why at 100%, escalate at 110%.

- Raising a threshold can only ever shorten a chain, so change it deliberately.

## 4.2 Approvals

What it is for. Everything waiting for your decision, in one place.

### How to operate it

- An approval has ordered steps. Yours becomes actionable when the steps before it are done.

- A rejection needs a reason. The requester sees it and acts on it.

- Cancelling the underlying record withdraws its approval automatically — you will not be asked to authorise something that no longer exists.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| An approval is left sitting | Everything behind it stops. Approvals are flagged as late after 2 days and then escalate. |

### When it counts as late

| Stage | Late after |
| --- | --- |
| Any approval step | 2 days |

## 4.3 Get IT Help

What it is for. Raising an IT problem.

### How to operate it

- Describe what you were doing when it happened. A ticket saying 'it does not work' takes three messages to become useful.

## 4.4 My Conversations

What it is for. Conversations and mentions on records.

### How to operate it

- Mentioning someone notifies them and links them to the record in question.

## 4.5 Notifications

What it is for. What the system needs you to know about.

### How to operate it

- Notifications are deduplicated, so a repeated event updates the existing notice rather than adding another.

- An action link takes you straight to the record.

# 5. Projects and people

## 5.1 Attendance

What it is for. Who was on site, on which day.

### How to operate it

- Pay is a fixed daily rate for each attended day — K60 flat — plus separately entered overtime. Base pay is never scaled by hours worked.

- Presence is present, late, or absent.

- Attendance can be captured in the app or entered manually, and works offline on site.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| A day is not captured | That worker is not paid for it. Payroll builds only from what attendance recorded. |

## 5.2 Contracts

What it is for. Works orders and employment contracts, from drafting through signature.

### How it moves

- Draft

- Review

- Approved

- Sent for signature

- Signed / active

- Completed or terminated

### How to operate it

- Contracts are built from a standard template, then every clause can be edited per contract.

- Two template kinds: works order (for a supplier or subcontractor) and employment.

- Signatures are rendered server-side onto the document — the signed PDF is the record.

- A contract can carry a cost code, so the commitment is visible against the project.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| Work starts before the contract is signed | There is no agreed scope or price to hold anyone to, and the commitment is invisible to the budget. |

## 5.3 Operations Reports

What it is for. Your department's own weekly report and its history.

### How to operate it

- Write it from what the system already holds rather than from memory — the figures are there.

- The manager compiles the department report from the contributors' submissions.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| The report is skipped | Leadership sees no position for your department that week, and reminders continue on Monday and Tuesday. |

## 5.4 Overview

What it is for. Today's priorities, live project signals and workflow pressure in one place.

### How to operate it

- Start here. My Queue shows what is waiting on you specifically; the rest is context.

## 5.5 Projects and Sites

What it is for. The project and site register — the record everything else hangs off.

### How to operate it

- A site carries its supervisor, client, location and map coordinates.

- Sites have a stage and a status. A site that is closing should say so, because it changes what people expect to see on it.

- Almost every other module keys off the site: budgets, requests, schedules, attendance, reports.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| A site is not created before work starts | Requests, attendance and reports have nowhere to attach, and the spend cannot be traced to a project. |

## 5.6 Subcontractors

What it is for. Firms working under the company on a project, and what they are owed.

### How to operate it

- Subcontractor payments notify Finance and the MD, and appear in a Finance queue on the subcontractors screen.

- A subcontractor is a supplier of kind subcontractor or both — the same register.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| A payment is agreed off-system | It is not in the budget, not in the ledger and not visible to Finance until somebody remembers. |

## 5.7 Workers

What it is for. Casual and permanent site workers, and their rates.

### How to operate it

- A worker must exist here before attendance can be captured for them.

- Worker type — casual or permanent — decides which payroll engine pays them.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| A worker is not registered | They cannot be marked present and will not be paid by the system. |

# 6. Procurement and materials

## 6.1 Material Schedule

What it is for. The list of everything a project is planned to consume, with quantities. It is what makes planned-versus-actual possible.

### How it moves

- Draft — Quantity Surveyor, Engineer or Projects Manager writes the schedule and its lines

- Pricing pending — Submitted to Procurement

- Priced — Procurement has attached unit rates and transport estimates

- Issued — Locked in — and this is what generates the project budget

### How to operate it

- Give each line a description, unit, quantity and a cost code. The cost code is what lets material requests inherit the right charge.

- Procurement prices the schedule, not Engineering. Engineering owns the quantities; Procurement owns the rates.

- Issuing generates or updates the site's project budget, one budget line per category, inheriting the cost code from the schedule lines it was summed from.

- A revision supersedes the previous schedule rather than deleting it. Categories the revision no longer covers are zeroed, not removed, because spend may already reference them.

- Material requests match against schedules that are priced OR issued, so a schedule still with Procurement already helps requests charge correctly.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| No schedule is created for a site | Every request on that site charges contingency. Variance reporting is impossible — the system can tell you how much was spent but not what on. |
| A schedule is drafted but never priced | Requests can still match against it once priced, but no budget is generated. |
| A schedule is priced but never issued | No project budget is created. Issuing is what generates it. |
| A schedule line has no cost code | Requests matching that line inherit nothing and fall through to contingency. |

# 7. Commercial

## 7.1 Quotations

What it is for. Prices the company offers to customers.

### How it moves

- Draft

- Sent

- Accepted / declined / expired

### How to operate it

- An accepted quotation can be converted into the downstream records rather than retyped.

- Set the expiry. An open-ended quotation is a price you have to honour indefinitely.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| A quotation is not marked accepted or declined | The pipeline figure is wrong, and nothing downstream is created. |

# 8. Money

## 8.1 Invoices

What it is for. Bills the company issues to its customers.

### How it moves

- Draft

- Sent

- Paid

### How to operate it

- An invoice needs a customer. If the customer is not on the master list, add them first.

- Sending an invoice posts it to the accounts as revenue and a receivable.

- Marking it paid posts the receipt and clears the receivable.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| An invoice is left in draft | It is not revenue, not a receivable, and not chased. |
| Payment is received but not recorded | The customer keeps appearing as owing you money. |

# 9. Plant and transport

## 9.1 Fleet and Logistics

What it is for. Vehicle movements and transport requests.

### How it moves

- Draft

- Submitted

- Approved

- Scheduled

- Completed

### How to operate it

- Request types cover staff transport, material delivery and plant movement.

- Scheduling is what tells the driver. An approved request that is never scheduled does not happen.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| A request is approved but not scheduled | Nobody is assigned to it and the movement does not take place. |

### When it counts as late

| Stage | Late after |
| --- | --- |
| A transport request awaiting decision | 2 days |

# 10. Records and reference

## 10.1 Documents

What it is for. The company document register, with version control.

### How to operate it

- A document is a group with versions. Uploading a new file supersedes the previous version rather than replacing it.

- Five visibility tiers: public, management, finance, MD-restricted, and private. The owner and the MD can always see their own.

- A document can also be shared with named people, and a direct share beats the visibility tier.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| A revision is uploaded as a new document instead of a new version | Two documents claim to be current and the version history is lost. |

## 10.2 Glossary

What it is for. What the system's terms mean.

### How to operate it

- If a word on a screen is unfamiliar, it is defined here rather than guessed at.

## 10.3 Modules

What it is for. Every module, what it does, and whether you can open it.

### How to operate it

- Use it to find a screen you know exists but cannot locate.

## 10.4 Photos

What it is for. Site photographs, tagged by purpose.

### How to operate it

- Tags are progress, delivery and safety. A delivery photo is evidence; tag it as one.

- Photos can be captured offline and sync later.

## 10.5 Settings

What it is for. Your profile, signature and preferences.

### How to operate it

- Your signature is used on documents you sign, so set it before you first need it.

# 11. Reporting

## 11.1 Department Reports

What it is for. The weekly reporting chain from contributor to manager to leadership.

### How it moves

- Contributor draft

- Submitted to manager

- Manager compiles

- To MD / GM

### How to operate it

- Contributors submit theirs; the manager compiles the department report from them.

- Reminders fire on Monday and Tuesday until last week's compiled report exists.

### What happens if you don't

| If this is not done | What happens |
| --- | --- |
| A contributor does not submit | The manager compiles the department's week with a hole in it. |

### When it counts as late

| Stage | Late after |
| --- | --- |
| A department report | 2 days |

# 12. IT

## 12.1 IT Policies & Guides

What it is for. IT policies and how-to guides.

### How to operate it

- Read the acceptable-use and data-protection policies once. They are short and they are binding.

# Where to look when something seems wrong

| Question | Where to look |
| --- | --- |
| “Why is my request stuck?” | Open it — the banner says exactly what is blocking it and what clears it |
| “What is waiting on me?” | Approvals, and My Queue on the Overview |
| “Where has the money gone on this site?” | Project Budgets, then the site's budget |
| “Why does this charge contingency?” | The item's cost code badge — it means no material schedule line matched |
| “Who changed this?” | Activity Log |
| “What does this word mean?” | Glossary |
| “I think I should be able to see X” | Modules — it lists every module and whether you can open it |

The Human Resource habits that keep the system honest Finish what you start, on the day you start it. Record the reason when you decline, defer or override something. And if a screen tells you a record is blocked, read the sentence — it names the fix.

This workbook describes the system as it behaves after the August 2026 workflow remediation. Access shown is taken from the system's own role matrix.